Managing Stakeholder Expectations — Key Terms

Identifying and analysing

- Stakeholder — Any person or group that affects the project or is affected by it, including customers, staff, sponsors, regulators and suppliers.

- Stakeholder identification — The step of listing everyone with a stake before work starts, so nobody surfaces late with unmet demands.

- Stakeholder analysis — Working out what each party wants, what they fear, and how much sway they hold over decisions.

- Power/Interest grid (Mendelow's matrix) — A four-box map placing stakeholders by influence and level of interest, which then sets how closely you manage each one.

- Salience model — Ranks stakeholders on power, legitimacy and urgency to decide whose claims get attention first.

- Stakeholder register — The living document holding contact details, role, influence, expectations and preferred contact method for each party.

- Stakeholder mapping — Visualising relationships and alliances between parties, useful when one stakeholder's support can bring another on board.

Setting expectations

- Requirements elicitation — Drawing out what stakeholders actually need through interviews, workshops, observation and document review.

- Expectation baseline — The agreed statement of what will be delivered, by when, at what cost, written down so later disputes have a reference point.

- MoSCoW prioritisation — Sorting requirements into Must, Should, Could and Won't have, which forces trade-off conversations early.

- Acceptance criteria — Specific, testable conditions a deliverable has to satisfy before a stakeholder signs it off.

- Scope creep — The slow expansion of deliverables through small unapproved additions, usually the result of vague expectations.

- Change control — A formal route for requesting, assessing and approving changes, so additions carry visible cost and schedule impact.

Communicating and engaging

- Communication plan — Sets who gets what information, in what format, how often and through which channel.

- Engagement plan — Describes how to move a stakeholder from their current attitude (resistant, neutral) to the level of support the project needs.

- RACI matrix — Clarifies who is Responsible, Accountable, Consulted and Informed for each activity, removing the "I thought you were handling that" problem.

- Escalation path — The agreed chain for raising issues that cannot be settled at working level.

- Feedback loop — Regular demos, reviews or checkpoints that let stakeholders correct course before too much has been built.

Maintaining the relationship

- Buy-in — Genuine commitment rather than passive agreement; without it stakeholders withdraw support when the project gets difficult.

- Sponsorship — Backing from a senior figure who can clear obstacles, release funding and defend the project politically.

- Conflict resolution — Techniques for handling competing demands between stakeholders, often through negotiation or trade-off analysis.

- Managing up — Keeping senior stakeholders informed and realistic about progress, including bad news delivered early.

- Transparency and trust — Honest reporting of risks and slippage, which costs credibility in the short run but protects it over the life of the project.